# Milestone Report

# IntelliRevenue Project

# 19 March 2026

| Milestone | Percentage | Description | Planned Date | Status | Client Signature | Date |
| --- | --- | --- | --- | --- | --- | --- |
| Business Requirements Sign-off | 10% | Completion and sign-off of business requirements | 6 March 2026 | Achieved |  |  |
| System Installation (Base System) | 20% | Base system installed and development environment ready | 9 March 2026 | Achieved |  |  |
| Implementation Completion | 30% | Development and configuration completed |  | Not Achieved |  |  |
| UAT / Go-Live | 40% | User Acceptance Testing completed and system live |  | Not Achieved |  |  |

## Signoff

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | POSB Project Manager |  |  |
| Alvin Matewa | Simboti Project Manager |  | 19 March 2026 |